AI-PDLC MINI HACKATHON

Student Guide: 20-Day Preparation, Pre-Hackathon and Main Event

Detailed stage guide with micro-level self-evaluation forms

| Field | Fill in |
| --- | --- |
| Team number |  |
| Members and roles | App Dev: ____________ AI/DS: ____________ Cloud/DevOps: ____________ Cyber: ____________ |
| Mentor (1 per team) |  |
| Practice problem |  |
| Cell In-charge / Group |  |

## Read this first

- You have 20 days (Oct 3–22) to practise the six AI-PDLC stages, one rehearsal day (Oct 23), and then the hackathon (Oct 24–25).

- Every stage ends with a gate. Your own mentor checks your work against a micro-level form. This guide gives you the same form so you can check yourself first.

- Your mentor works with your team only. Use the 3:00 PM check-in every day. Do not wait until the gate to ask for help.

- You will also rate your mentor (Oct 15 and Oct 25). Your honest feedback helps mentors improve.

- The 20 days are practice. On Oct 24 you pick the event problem and run the same cycle at speed. Everything you learn now (prompts, templates, roles) carries over.

# 1. The Big Picture

## 1.1 Timeline

| Phase | Dates | What you do |
| --- | --- | --- |
| Set-up | Sept 29 – Oct 2 | Teams and mentors confirmed. Check your AI login on the campus network. |
| 20-day preparation | Oct 3 – Oct 22 | Six stages, six gates, daily 3:00 PM check-in with your mentor. |
| Pre-hackathon | Oct 23 | Compressed full-cycle rehearsal. Not an elimination: every team goes on. |
| Main event | Oct 24–25 | Day 1: Stages 1–4 with three gates. Day 2: code until 11:00, then demos and judging. |

## 1.2 What the jury scores (100 marks)

| Criterion | Marks | Stage that builds it |
| --- | --- | --- |
| MRD quality | 15 | Stage 2 |
| PRD quality | 20 | Stage 3 |
| Epics & stories | 15 | Stage 4 |
| Working software | 25 | Stage 5 (highest weight) |
| Demo & communication | 15 | Stage 6 |
| AI collaboration quality | 10 | All stages, shown in Stage 6 and your Prompt & Edit Log |

Stage 1 has no jury marks, but a badly scoped problem will cost you marks in Working software and Demo.

## 1.3 How your mentor evaluates you

- At each gate your mentor scores you with Forms 1–6 using micro-criteria. Each criterion has a Max mark and some are marked C (Critical).

- You pass a gate with at least 70% of the stage marks AND every Critical row at least half its marks.

- If you do not pass, you get a specific fix list and a recheck within 24 hours. You start the next stage’s main task after you pass.

- A second failure is logged and the VP is told. This is support, not punishment: the team gets extra time, a scope cut or pairing.

- The marks from the mentor forms predict your jury marks because they roll up to the same criteria.

| Gate | Marks | Pass at | What the mentor checks first |
| --- | --- | --- | --- |
| Gate 1 Problem framing | 10 | 7 | One flow, demo-able; initials on scope note |
| Gate 2 MRD | 15 | 10.5 | Named segment, one-sentence need, ≥3 alternatives, assumptions labelled |
| Gate 3 PRD | 20 | 14 | ≤3 Must-Haves, measurable metrics, out-of-scope list, MRD trace |
| Gate 4 Epics & stories | 15 | 10.5 | Outcome epics, 3 sampled stories pass INVEST, criteria define done, stack runs |
| Gate 5 Code | 25 | 17.5 | Must-Haves run live, features map to stories, you can explain your code |
| Gate 6 Demo & AI | 25 | 17.5 | Timed run within 7:00, 2 Must-Have walkthroughs, a specific AI mistake |

# 2. Set Up Your Team (Day 1, Oct 3)

## 2.1 Roles: one owner per specialism

| Role | What you own across the stages |
| --- | --- |
| Software & App Dev | Scope note, MRD/PRD drafting support, epics and stories, core app logic and code quality. Usually the team’s main writer for documents. |
| AI / Data Science | Prompting strategy, the Prompt & Edit Log, question-back and self-critique prompts, AI features, the "what the AI got wrong" slide. |
| Cloud / DevOps | Repo, branches, environment setup, deployment, demo machine, backup recording. Also feasibility of data and hosting at Stage 1. |
| Cybersecurity | Security and privacy review: no keys in the repo, input validation, no real personal data in the demo. Adds security criteria to stories. |

Everyone writes, reviews and speaks. Ownership means you make sure it gets done, not that you do it alone. Your mentor checks that all four of you contributed.

## 2.2 Team charter (fill in and sign on Day 1)

| Item | Our answer |
| --- | --- |
| Team name and number |  |
| Role owners |  |
| Work hours we can all attend |  |
| Where our files live (repo link) |  |
| How we decide when we disagree |  |
| Who speaks to the mentor first |  |
| Signatures |  |

## 2.3 Repo structure

| Folder / file | Purpose |
| --- | --- |
| /docs | scope-note, MRD, PRD, epics, stories, deck (one file per artifact, version in the file name: MRD_v1, MRD_v2) |
| /src | The code. One branch per story: story-S3-book-slot |
| /logs | prompt-edit-log (shared sheet or file), daily check-in notes, gate forms with mentor feedback |
| /demo | demo-script, backup recording, screenshots |
| README.md | How to run the project in 5 steps |

## 2.4 Prompt & Edit Log (keep it from Day 1)

This log is your evidence for the 10 AI-collaboration marks and for Gates 1–6. Add a row every time an AI output is useful, wrong, or changed by you.

| Date | Stage | Prompt purpose | What the AI gave | What was wrong or weak | What we changed and why |
| --- | --- | --- | --- | --- | --- |

## 2.5 Daily routine (every day)

| Time | What to do |
| --- | --- |
| Team hours | Work on the day’s task from the calendar (Section 3). |
| 3:00 PM | Team discussion (10 min): what we did, what is blocking us, what each role owner needs. |
| After 3:00 PM | Meet your mentor (15–20 min). Bring the current draft and your questions (see Section 8). Write down every feedback item. |
| End of day | Update the Prompt & Edit Log, commit files to the repo, note tomorrow’s first task. |

# 3. Your 20-Day Calendar

| Date | Day | Stage | What to do | Mentor touchpoint | Hand in (EOD) |
| --- | --- | --- | --- | --- | --- |
| Sat Oct 3 | 1 | Orientation | Attend AI-PDLC orientation and prompting basics. Sign the team charter, verify AI logins, create the shared repo, start the Prompt & Edit Log, shortlist 3 problems. | Kickoff meeting; review charter | Charter, repo, log |
| Sun Oct 4 | 2 | 1 Problem Framing | Score shortlisted problems, choose one, run the AI question-back prompt, answer unknowns, write the 5-line scope note. | Initial scope note; Gate 1 | Initialled scope note |
| Mon Oct 5 | 3 | 2 MRD | Define the segment and 1–2 personas (goals, pain points, workarounds). | 3 PM check-in | Persona block v1 |
| Tue Oct 6 | 4 | 2 MRD | Alternatives scan and gap; write the need statement; label assumptions. | 3 PM check-in | Alternatives table, need statement |
| Wed Oct 7 | 5 | 2 MRD | Opportunity and why-now; edit the full MRD; run self-check; submit. | Gate 2 (MRD) | MRD final |
| Thu Oct 8 | 6 | 3 PRD | MoSCoW session; draft 6–10 features from the MRD needs. | 3 PM check-in | Feature list v1 |
| Fri Oct 9 | 7 | 3 PRD | Apply MoSCoW; cap Must-Haves at 3; write 2–3 demo-measurable metrics. | 3 PM check-in | Prioritised list + metrics |
| Sat Oct 10 | 8 | 3 PRD | User flow per Must-Have; out-of-scope list with reasons. | 3 PM check-in | Flows + out-of-scope |
| Sun Oct 11 | 9 | 3 PRD | Trace every feature to an MRD need; run the cut-first prompt; self-check; submit. | Gate 3 (PRD) | PRD final |
| Mon Oct 12 | 10 | 4 Epics & Stories | Epics-as-outcomes session; group features into 3–5 epics. | 3 PM check-in | Epic cards |
| Tue Oct 13 | 11 | 4 Epics & Stories | Write 8–15 user stories in persona format. | 3 PM check-in | Story cards v1 |
| Wed Oct 14 | 12 | 4 Epics & Stories | Write Given/When/Then criteria; INVEST check on every story. | 3 PM check-in | Stories with criteria |
| Thu Oct 15 | 13 | 4 Epics & Stories | Run the traceability prompt; flag Must-Haves; confirm the stack runs and pushes to the repo; submit. | Gate 4 (3-story sample) | Backlog + running environment |
| Fri Oct 16 | 14 | 5 Code | Build Must-Have story 1, story by story, with the story pasted as the prompt spec. | 3 PM code review | Story 1 running |
| Sat Oct 17 | 15 | 5 Code | Build Must-Have story 2. | 3 PM code review | Story 2 running |
| Sun Oct 18 | 16 | 5 Code | Build Must-Have story 3. | 3 PM code review | Story 3 running |
| Mon Oct 19 | 17 | 5 Code | Integrate; test each acceptance criterion; practise the exact-error debugging pattern. | 3 PM code review | Integrated build |
| Tue Oct 20 | 18 | 5 Code | Harden: security hygiene, README, backup recording, code-explanation walkthrough. | Gate 5 (build readiness) | Build + backup recording |
| Wed Oct 21 | 19 | 6 Demo | Build the 5-slide deck, demo script and AI slide; first timed rehearsal. | 3 PM check-in | Deck v1, script, rehearsal 1 |
| Thu Oct 22 | 20 | 6 Demo | Second timed rehearsal; Q&A drill; final deck; logistics check. | Gate 6 (demo readiness) | Final deck, rehearsal log |
| Fri Oct 23 | — | Pre-hackathon | Compressed full-cycle rehearsal (see Section 6). | Mentor scorecard + retro | Retro actions |
| Sat–Sun Oct 24–25 | — | Main event | Day 1: Stages 1–4 with Checkpoints 1–3. Day 2: code freeze 11:00, demos, judging. | Gate checks + demo support | Final artifact chain + demo |

If you finish a gate early, use the spare hours to improve the artifact against the self-check form, never to start the next stage’s main task before the gate is passed.

# 4. Prompting Playbook

## 4.1 Seven rules

1.  Give context: who the user is, what the scope is, what stage you are in, what format you want.

2.  Make the AI ask you questions first. Answer them honestly; unanswered questions become your assumptions.

3.  Never accept invented statistics. Search them or label them ASSUMPTION.

4.  Iterate: ask for a draft, critique it, then ask for a better one. Your edits matter more than the first draft.

5.  One story at a time when coding. "Build the whole app" gives an app that does not run.

6.  Debug with the exact error and minimal code. Do not regenerate everything.

7.  Log it. If it is not in the Prompt & Edit Log, the jury cannot see your skill.

## 4.2 Ready-to-use prompts

Stage 1: Question-back

We are a team of 4 students building a demo in 1.5 days. Our shortlisted problem is: [problem]. Ask me up to 8 questions about the user, the situation and the data before you suggest anything. Then propose the smallest scope that still shows one complete user flow.

Stage 2: MRD draft

Act as a market analyst coach. Our scope note is: [paste]. First ask me 5 questions about who has this problem. Then draft an MRD with: target segment, 2 personas (goals, pain points, current workaround), market need, at least 3 alternatives and the gap, and opportunity with why-now. Do not invent statistics: mark every unverified claim as ASSUMPTION.

Stage 3: PRD draft + self-critique

Here is our MRD: [paste]. Draft a PRD with 6–10 features phrased as capabilities, MoSCoW priorities with at most 3 Must-Haves, 2–3 success metrics measurable in a demo, a user flow per Must-Have, and an out-of-scope list. Each feature must cite the MRD need it serves. Then tell me which feature you would cut first and why.

Stage 4: Epics and stories

From this PRD: [paste], write 3–5 epics as user outcomes (not technical layers) with name, outcome statement, PRD features covered, size S/M/L and Must-Have flag. Then, for epic [X], write 3–4 stories as "As a [persona], I want [capability] so that [benefit]", each with 2–4 Given/When/Then criteria including one error case. Check each story against INVEST and flag any that fail.

Stage 5: Story-by-story code

Stack: [e.g. Python + Streamlit]. Implement only this story: [paste story and acceptance criteria]. Existing files: [list]. Change only what is needed. After the code, list how I can test each acceptance criterion.

Stage 6: Deck outline

Here are our MRD insight, PRD decisions and backlog snapshot: [paste short versions]. Draft a 5-slide outline with speaker notes for a 7-minute demo where slides take no more than 2 minutes. Do not add any feature that is not in our backlog.

Traceability check (Stage 4)

Check this chain. MRD needs: [list]. PRD features: [list]. Epics: [list]. Stories: [list]. Tell me any feature with no MRD need, any epic with no feature, and any story with no epic.

Debugging (Stage 5)

Running [command] gives this exact error: [paste]. Relevant code: [minimal snippet]. Explain the cause in two lines and give the smallest fix. Do not rewrite other parts.

AI reflection (Stage 6)

Interview us with 5 questions about where you helped and where you misled us during this project. Then help us word one honest slide: what the AI got wrong, its impact, and what we changed.

Replace text in [brackets] with your own content. Always read and edit what comes back before using it.

# 5. Stage-by-Stage Guide

## Stage 1: Problem Framing

| Field | Detail |
| --- | --- |
| Window | Days 1–2 (Oct 3–4) |
| Deliverable | Selected problem statement + 5-line scope note |
| Gate | Gate 1: Scope is demo-able in 1.5 days |
| Jury weight | No jury weight (context for judges) |

Day-by-day

| Date | Day | Do | Hand in |
| --- | --- | --- | --- |
| Sat Oct 3 | 1 | Attend AI-PDLC orientation and prompting basics. Sign the team charter, verify AI logins, create the shared repo, start the Prompt & Edit Log, shortlist 3 problems. | Charter, repo, log |
| Sun Oct 4 | 2 | Score shortlisted problems, choose one, run the AI question-back prompt, answer unknowns, write the 5-line scope note. | Initialled scope note |

Step by step

1.  Each member brings 1 problem idea; add from the problem bank until you have at least 3 candidates.

2.  Score each candidate 1–5 on: can one flow show it in 5 minutes? do we have or can we mock the data? do we understand the user? can all four specialisms contribute?

3.  Pick the highest score. If tied, choose the one with the simplest data.

4.  Run the question-back prompt. Write down every question the AI asks that you cannot answer: those are your unknowns.

5.  Answer each unknown by asking a real person (a classmate or staff member), searching, or marking it as an ASSUMPTION.

6.  Write the 5-line scope note: (1) user, (2) problem, (3) main flow, (4) data, (5) out of scope.

7.  Show it to your mentor for initials and save it in /docs.

Who does what

| Role | Task in this stage |
| --- | --- |
| App Dev | Leads the scoring; writes the scope note |
| AI/DS | Runs the question-back prompt; logs it |
| Cloud/DevOps | Checks data and hosting feasibility |
| Cyber | Flags sensitive data or privacy risks |

Template outline

- Line 1: User (who exactly)

- Line 2: Problem (what goes wrong today)

- Line 3: Main flow (the one path the demo shows)

- Line 4: Data (real, sample or mocked, and where it comes from)

- Line 5: Out of scope (what we will not do)

Sample prompt

We are a team of 4 students building a demo in 1.5 days. Our shortlisted problem is: [problem]. Ask me up to 8 questions about the user, the situation and the data before you suggest anything. Then propose the smallest scope that still shows one complete user flow.

Illustrative example (do not copy)

Campus Lab Slot Booking. (1) Second-year students who need lab time. (2) They walk to the lab to find it full. (3) See free slots, book one, cancel it. (4) Sample slot data in a CSV. (5) Payments, admin dashboard and mobile app.

Common mistakes and fixes

| Mistake | Fix |
| --- | --- |
| Choosing the most impressive idea | Cut the scope to one flow; pick the buildable idea |
| Scope note with 3 features | Keep one main flow; move the rest to out of scope |
| Skipping unknowns | Every AI question you cannot answer becomes a listed unknown |

Micro-level self-evaluation form (score before you call your mentor)

| # | Micro-criterion (the same ones your mentor scores) | Max | C | Our score |
| --- | --- | --- | --- | --- |
| Scope fit |  |  |  |  |
| 1.1 | ☐ Scope names one user and one core problem | 1.5 |  |  |
| 1.2 | ☐ Main flow is one path a demo can show in about 5 minutes | 2 | C |  |
| 1.3 | ☐ Data or inputs the demo needs are identified (real, sample or mocked) | 1.5 |  |  |
| Unknowns |  |  |  |  |
| 1.4 | ☐ At least 3 unknowns listed using the AI question-back prompt | 1 |  |  |
| 1.5 | ☐ Each unknown has an answer or is marked as an assumption | 2 |  |  |
| Documentation |  |  |  |  |
| 1.6 | ☐ 5-line scope note complete (user, problem, main flow, data, out of scope) | 1 |  |  |
| 1.7 | ☐ Mentor initials on scope note; Prompt & Edit Log started | 1 | C |  |
|  | TOTAL (pass = at least 7 of 10 and every C row at least half its marks) | 10 |  |  |

Gate-day checklist

☐  Scope note initialled and in /docs

☐  We can narrate the main flow in under a minute

☐  Unknowns list has an answer or assumption for each

☐  Prompt & Edit Log has at least 3 entries

☐  Self-check score is at least 7 of 10

Mentor result:  ☐ Pass    ☐ Remediate       Recheck by: ________       Initials: ________

## Stage 2: MRD (Market Requirements Document)

| Field | Detail |
| --- | --- |
| Window | Days 3–5 (Oct 5–7) |
| Deliverable | MRD, 2–3 pages (Appendix B.1 template) |
| Gate | Gate 2: Clear target user, need and market rationale |
| Jury weight | 15 marks |

Day-by-day

| Date | Day | Do | Hand in |
| --- | --- | --- | --- |
| Mon Oct 5 | 3 | Define the segment and 1–2 personas (goals, pain points, workarounds). | Persona block v1 |
| Tue Oct 6 | 4 | Alternatives scan and gap; write the need statement; label assumptions. | Alternatives table, need statement |
| Wed Oct 7 | 5 | Opportunity and why-now; edit the full MRD; run self-check; submit. | MRD final |

Step by step

1.  Run the MRD prompt in question-first mode and answer its 5 questions.

2.  Name a specific segment ("second-year engineering students who book the GPU lab"), not "students".

3.  Write 1–2 personas: name, goal, two concrete pain points, current workaround.

4.  Write the need in one sentence: "[Persona] needs [X] because [Y]; today they [workaround], which fails when [Z]."

5.  List at least 3 alternatives (apps, manual methods, doing nothing) and name the gap each leaves.

6.  Gather evidence: ask 3 people who match the persona 5 short questions, or write clear reasoning.

7.  Highlight every number in the MRD. If you cannot source it, label it ASSUMPTION. Pick your 3 weakest assumptions.

8.  Write the opportunity and why-now paragraph.

9.  Read it as a stranger, cut to 2–3 pages, run the self-check, submit by noon on Day 5.

Who does what

| Role | Task in this stage |
| --- | --- |
| App Dev | Persona block and MRD writing |
| AI/DS | Runs the MRD prompt; checks AI claims |
| Cloud/DevOps | Alternatives scan (existing tools) |
| Cyber | Evidence and assumption audit |

Template outline

- 1. Problem statement and scope note

- 2. Target segment and personas (goals, pain points, workarounds)

- 3. Market need: evidence and assumptions (labelled)

- 4. Alternatives today and the gap

- 5. Opportunity and why-now

Sample prompt

Act as a market analyst coach. Our scope note is: [paste]. First ask me 5 questions about who has this problem. Then draft an MRD with: target segment, 2 personas (goals, pain points, current workaround), market need, at least 3 alternatives and the gap, and opportunity with why-now. Do not invent statistics: mark every unverified claim as ASSUMPTION.

Illustrative example (do not copy)

Persona: Ravi, needs a GPU lab slot before a deadline. Pain: finds the lab full after walking there. Workaround: asks friends on WhatsApp. Alternatives: paper register, WhatsApp group, asking the lab assistant. Gap: nobody sees live availability. ASSUMPTION: "about 200 students use the lab weekly".

Common mistakes and fixes

| Mistake | Fix |
| --- | --- |
| Invented statistics accepted from the AI | Search each number or label it ASSUMPTION |
| Personas that are only age and city | Add a pain point and a workaround to each |
| "No competitors exist" | List what people do today, including doing nothing |

Micro-level self-evaluation form (score before you call your mentor)

| # | Micro-criterion (the same ones your mentor scores) | Max | C | Our score |
| --- | --- | --- | --- | --- |
| Personas (4) |  |  |  |  |
| 2.1 | ☐ Target segment is named and specific (not "everyone") | 1 | C |  |
| 2.2 | ☐ Each persona has stated goals | 1 |  |  |
| 2.3 | ☐ Each persona has concrete pain points (not just demographics) | 1 |  |  |
| 2.4 | ☐ Each persona has a current workaround | 1 |  |  |
| Real need (4) |  |  |  |  |
| 2.5 | ☐ Need is stated in one clear sentence (a stranger can repeat it after page 1) | 1 | C |  |
| 2.6 | ☐ Evidence or clear reasoning supports the need | 2 |  |  |
| 2.7 | ☐ Opportunity and why-now paragraph present | 1 |  |  |
| Alternatives (4) |  |  |  |  |
| 2.8 | ☐ At least 3 real alternatives or workarounds listed | 2 | C |  |
| 2.9 | ☐ The gap versus those alternatives is named | 1 |  |  |
| 2.10 | ☐ No "no competitors exist" claim | 1 |  |  |
| Assumptions (3) |  |  |  |  |
| 2.11 | ☐ Every unverified claim or statistic is labelled ASSUMPTION | 2 | C |  |
| 2.12 | ☐ Team can name its 3 weakest assumptions when asked | 1 |  |  |
|  | TOTAL (pass = at least 10.5 of 15 and every C row at least half its marks) | 15 |  |  |

Gate-day checklist

☐  One-sentence need can be said aloud

☐  At least 3 alternatives with the gap named

☐  Every number labelled or sourced

☐  We can name our 3 weakest assumptions

☐  MRD is 2–3 pages; self-check at least 10.5 of 15

Mentor result:  ☐ Pass    ☐ Remediate       Recheck by: ________       Initials: ________

## Stage 3: PRD (Product Requirements Document)

| Field | Detail |
| --- | --- |
| Window | Days 6–9 (Oct 8–11) |
| Deliverable | PRD, 3–4 pages (Appendix B.2 template) |
| Gate | Gate 3: MoSCoW-prioritised features with measurable metrics |
| Jury weight | 20 marks |

Day-by-day

| Date | Day | Do | Hand in |
| --- | --- | --- | --- |
| Thu Oct 8 | 6 | MoSCoW session; draft 6–10 features from the MRD needs. | Feature list v1 |
| Fri Oct 9 | 7 | Apply MoSCoW; cap Must-Haves at 3; write 2–3 demo-measurable metrics. | Prioritised list + metrics |
| Sat Oct 10 | 8 | User flow per Must-Have; out-of-scope list with reasons. | Flows + out-of-scope |
| Sun Oct 11 | 9 | Trace every feature to an MRD need; run the cut-first prompt; self-check; submit. | PRD final |

Step by step

1.  List the MRD needs and give each an ID (N1, N2, ...).

2.  Ask the AI to draft features. Rewrite each as a capability: "Student can see free slots".

3.  Make a table: ID, feature, MoSCoW priority, the MRD need it serves.

4.  Choose Must-Haves with the demo test: "if this fails, is there still a demo?" If yes, it is not a Must. Maximum 3.

5.  Write 2–3 metrics. Pattern: metric, target, how it is shown in the demo.

6.  Write a 4–6 step user flow for each Must-Have.

7.  Write the out-of-scope list: at least 3 items, each with a reason.

8.  Run the cut-first prompt ("which feature would you cut first?") and act on it.

9.  Check every feature traces to an MRD need, keep it to 3–4 pages, self-check, submit.

Who does what

| Role | Task in this stage |
| --- | --- |
| App Dev | Feature list, flows and PRD writing |
| AI/DS | Cut-first prompt; metric design |
| Cloud/DevOps | Feasibility of each Must-Have in one day |
| Cyber | Out-of-scope and data-handling implications |

Template outline

- 1. Product summary (one paragraph) and link to the MRD need

- 2. Feature list with MoSCoW and MRD need (max 3 Must-Haves)

- 3. Success metrics (2–3, measurable in a demo)

- 4. Primary user flow per Must-Have

- 5. Out of scope (explicit list with reasons)

Sample prompt

Here is our MRD: [paste]. Draft a PRD with 6–10 features phrased as capabilities, MoSCoW priorities with at most 3 Must-Haves, 2–3 success metrics measurable in a demo, a user flow per Must-Have, and an out-of-scope list. Each feature must cite the MRD need it serves. Then tell me which feature you would cut first and why.

Illustrative example (do not copy)

Must-Haves: F1 See free slots for a day; F2 Book a slot; F3 Cancel a booking. Should: F4 Email reminder. Could: F5 Waitlist. Won't: payments. Metric: "book a slot in 3 clicks or fewer, timed in the demo". Each feature cites a need (N1: needs live availability).

Common mistakes and fixes

| Mistake | Fix |
| --- | --- |
| Everything marked Must-Have | Apply the demo test; demote until 3 remain |
| Metric such as "increase revenue 20%" | Rewrite as a number you can show live |
| Feature with no MRD link | Delete it or add the missing need to the MRD |

Micro-level self-evaluation form (score before you call your mentor)

| # | Micro-criterion (the same ones your mentor scores) | Max | C | Our score |
| --- | --- | --- | --- | --- |
| MoSCoW (6) |  |  |  |  |
| 3.1 | ☐ 6–10 features, each phrased as a capability | 1.5 |  |  |
| 3.2 | ☐ Must / Should / Could / Won't buckets all used | 1.5 |  |  |
| 3.3 | ☐ No more than 3 Must-Haves | 2 | C |  |
| 3.4 | ☐ Each Must-Have justified ("if this fails, is there still a demo?") | 1 |  |  |
| Metrics (5) |  |  |  |  |
| 3.5 | ☐ 2–3 success metrics | 1.5 |  |  |
| 3.6 | ☐ Each metric is measurable in a demo (number, threshold, how it will be shown) | 2 | C |  |
| 3.7 | ☐ Each metric ties to the MRD need | 1.5 |  |  |
| Out of scope (4) |  |  |  |  |
| 3.8 | ☐ Explicit out-of-scope list with at least 3 items | 2 | C |  |
| 3.9 | ☐ A reason is given for each item | 1 |  |  |
| 3.10 | ☐ Nothing on the out-of-scope list appears in features or stories | 1 |  |  |
| Traceability (5) |  |  |  |  |
| 3.11 | ☐ Every feature cites the MRD need it serves | 3 | C |  |
| 3.12 | ☐ A user flow exists for each Must-Have (text or diagram) | 2 |  |  |
|  | TOTAL (pass = at least 14 of 20 and every C row at least half its marks) | 20 |  |  |

Gate-day checklist

☐  3 Must-Haves or fewer

☐  Metrics have number, target and how shown

☐  Out-of-scope list has 3+ items with reasons

☐  Every feature has an MRD need ID

☐  PRD is 3–4 pages; self-check at least 14 of 20

Mentor result:  ☐ Pass    ☐ Remediate       Recheck by: ________       Initials: ________

## Stage 4: Epics & User Stories

| Field | Detail |
| --- | --- |
| Window | Days 10–13 (Oct 12–15) |
| Deliverable | 3–5 epics and 8–15 stories (Appendix B.3 / B.4 templates) + running environment |
| Gate | Gate 4: Stories are INVEST-compliant with acceptance criteria |
| Jury weight | 15 marks |

Day-by-day

| Date | Day | Do | Hand in |
| --- | --- | --- | --- |
| Mon Oct 12 | 10 | Epics-as-outcomes session; group features into 3–5 epics. | Epic cards |
| Tue Oct 13 | 11 | Write 8–15 user stories in persona format. | Story cards v1 |
| Wed Oct 14 | 12 | Write Given/When/Then criteria; INVEST check on every story. | Stories with criteria |
| Thu Oct 15 | 13 | Run the traceability prompt; flag Must-Haves; confirm the stack runs and pushes to the repo; submit. | Backlog + running environment |

Step by step

1.  Group features into 3–5 epics. Each epic is one sentence beginning "User can...", not a technical layer.

2.  For each epic record: name, outcome, PRD features covered, size (S/M/L), Must-Have flag.

3.  Write 8–15 stories: "As a [persona], I want [capability] so that [benefit]". A story should be buildable in 2–3 hours.

4.  Write 2–4 acceptance criteria per story in Given/When/Then. Every Must-Have story gets at least one error case.

5.  Run the INVEST check on every story (I, N, V, E, S, T). Fix any "no".

6.  Run the traceability prompt (MRD to PRD to epic to story). Fix every gap.

7.  Flag the Must-Have stories and assign an owner to each.

8.  Environment: install the stack, run a "hello world" page, push it, and have every member clone and run it.

9.  Submit. Be ready for your mentor to pick 3 stories at random.

Who does what

| Role | Task in this stage |
| --- | --- |
| App Dev | Epics and story writing |
| AI/DS | Traceability prompt; criteria review |
| Cloud/DevOps | Environment running on every laptop and the repo |
| Cyber | Security criteria for stories with user data |

Template outline

- Epic card: name, outcome statement, PRD features covered, size S/M/L, Must-Have flag

- Story card: "As a [persona], I want [capability] so that [benefit]"

- Acceptance criteria: 2–4 x Given/When/Then

- Epic reference and Must-Have flag

Sample prompt

From this PRD: [paste], write 3–5 epics as user outcomes (not technical layers) with name, outcome statement, PRD features covered, size S/M/L and Must-Have flag. Then, for epic [X], write 3–4 stories as "As a [persona], I want [capability] so that [benefit]", each with 2–4 Given/When/Then criteria including one error case. Check each story against INVEST and flag any that fail.

Illustrative example (do not copy)

Epic E1: "User can find and reserve a lab slot" (F1, F2; size M; Must-Have). Story S1: As Ravi, I want to see free slots for tomorrow so that I can choose one without visiting the lab. AC1: Given 5 slots with 2 booked, when I open tomorrow's page, then I see 3 free slots. AC2: Given no free slots, when I open the page, then I see "No slots available".

Common mistakes and fixes

| Mistake | Fix |
| --- | --- |
| Epics named Database, UI, Backend | Rename by user outcome |
| Stories written for "the system" | Rewrite for a persona |
| Criteria that restate the story | State the observable result the tester will see |

Micro-level self-evaluation form (score before you call your mentor)

| # | Micro-criterion (the same ones your mentor scores) | Max | C | Our score |
| --- | --- | --- | --- | --- |
| Epics (5) |  |  |  |  |
| 4.1 | ☐ 3–5 epics | 1 |  |  |
| 4.2 | ☐ Each epic is a user outcome, not a technical layer | 2 | C |  |
| 4.3 | ☐ Each epic maps to PRD features; every Must-Have feature is covered | 1 |  |  |
| 4.4 | ☐ Each epic has a size (S/M/L) and a Must-Have flag | 1 |  |  |
| Stories (5) |  |  |  |  |
| 4.5 | ☐ 8–15 stories in total | 1 |  |  |
| 4.6 | ☐ Every story uses "As a [persona], I want... so that..." with a persona (not "the system") | 1 |  |  |
| 4.7 | ☐ Sample of 3 stories per team passes INVEST review | 2 | C |  |
| 4.8 | ☐ Must-Have stories are flagged for the build | 1 |  |  |
| Acceptance criteria (5) |  |  |  |  |
| 4.9 | ☐ 2–4 criteria per story | 1 |  |  |
| 4.10 | ☐ Criteria written as Given/When/Then | 1.5 |  |  |
| 4.11 | ☐ Criteria are observable and define "done" (they do not restate the story) | 2 | C |  |
| 4.12 | ☐ Each Must-Have story has at least one error or edge-case criterion | 0.5 |  |  |
|  | TOTAL (pass = at least 10.5 of 15 and every C row at least half its marks) | 15 |  |  |

Gate-day checklist

☐  3–5 epics as outcomes; 8–15 stories

☐  Every story has 2–4 Given/When/Then criteria

☐  Any 3 stories would pass INVEST

☐  Traceability has no gaps

☐  Stack runs on every laptop and pushes to the repo

☐  Self-check at least 10.5 of 15

Mentor result:  ☐ Pass    ☐ Remediate       Recheck by: ________       Initials: ________

## Stage 5: Code (Working Software)

| Field | Detail |
| --- | --- |
| Window | Days 14–18 (Oct 16–20) |
| Deliverable | Working demo of the Must-Have stories + repo + backup recording |
| Gate | Gate 5: Demo runs; features trace to stories |
| Jury weight | 25 marks |

Day-by-day

| Date | Day | Do | Hand in |
| --- | --- | --- | --- |
| Fri Oct 16 | 14 | Build Must-Have story 1, story by story, with the story pasted as the prompt spec. | Story 1 running |
| Sat Oct 17 | 15 | Build Must-Have story 2. | Story 2 running |
| Sun Oct 18 | 16 | Build Must-Have story 3. | Story 3 running |
| Mon Oct 19 | 17 | Integrate; test each acceptance criterion; practise the exact-error debugging pattern. | Integrated build |
| Tue Oct 20 | 18 | Harden: security hygiene, README, backup recording, code-explanation walkthrough. | Build + backup recording |

Step by step

1.  Create a branch per story. Start each commit message with the story ID ("S1: show free slots").

2.  For each Must-Have story, paste the story and its criteria into the story-by-story prompt. Ask for test steps too.

3.  Run the code and test each acceptance criterion. Record pass or fail for each.

4.  If it fails, paste the exact error with minimal code. After 3 failed attempts, simplify the story with your mentor.

5.  Read every file the AI wrote. Add comments in your own words. The story owner must be able to explain it.

6.  Integrate the stories and run the full flow twice on the demo machine.

7.  Security hygiene: keys in environment variables and .gitignore, validate inputs, use no real personal data.

8.  Write the README (5 steps to run). Record a 3-minute backup video. Tag the repo "demo-ready".

Who does what

| Role | Task in this stage |
| --- | --- |
| App Dev | Story owners for the core logic |
| AI/DS | Prompt quality; any AI feature; log upkeep |
| Cloud/DevOps | Runtime, deployment, merge, demo machine, backup recording |
| Cyber | Security review, input validation, keys |

Template outline

- Test table per story: criterion, expected result, pass/fail, fix

- README: install, configure, run, test, known limits

- Commit convention: "S<number>: <what changed>"

Sample prompt

Stack: [e.g. Python + Streamlit]. Implement only this story: [paste story and acceptance criteria]. Existing files: [list]. Change only what is needed. After the code, list how I can test each acceptance criterion.

Illustrative example (do not copy)

S1 prompt: "Stack Python + Streamlit. Implement only this story: [S1 + AC1, AC2]. Existing file: app.py. Change only what is needed." Result: slot list works. The AI's booking function allowed double-booking; we added a check and a test (logged as the AI mistake).

Common mistakes and fixes

| Mistake | Fix |
| --- | --- |
| Prompting "build the whole app" | One story per prompt |
| Regenerating everything after an error | Paste the exact error and the smallest code needed |
| Spending the day on styling | Pass acceptance criteria first; styling last |

Micro-level self-evaluation form (score before you call your mentor)

| # | Micro-criterion (the same ones your mentor scores) | Max | C | Our score |
| --- | --- | --- | --- | --- |
| Must-Haves (15) |  |  |  |  |
| 5.1 | ☐ Must-Have story 1: runs end to end (2), meets its criteria (2), handles one bad input (1) | 5 | C |  |
| 5.2 | ☐ Must-Have story 2: runs end to end (2), meets its criteria (2), handles one bad input (1) | 5 |  |  |
| 5.3 | ☐ Must-Have story 3: runs end to end (2), meets its criteria (2), handles one bad input (1). If the team has fewer than 3 Must-Haves, scale to 15. | 5 |  |  |
| Traceability (5) |  |  |  |  |
| 5.4 | ☐ Every feature shown maps to a story ID | 3 | C |  |
| 5.5 | ☐ Commit messages reference story IDs | 1 |  |  |
| 5.6 | ☐ No extra features that are not in the backlog | 1 |  |  |
| Review evidence (5) |  |  |  |  |
| 5.7 | ☐ Each team member explains their own code (pick a file at random) | 3 | C |  |
| 5.8 | ☐ Team makes one small live change correctly | 1 |  |  |
| 5.9 | ☐ Security hygiene: no keys in the repo, basic input validation | 1 |  |  |
|  | TOTAL (pass = at least 17.5 of 25 and every C row at least half its marks) | 25 |  |  |

Gate-day checklist

☐  Every Must-Have runs and meets its criteria

☐  Every screen maps to a story ID

☐  Each of us can explain our own code

☐  No keys in the repo

☐  Backup recording saved in /demo

☐  Self-check at least 17.5 of 25

Mentor result:  ☐ Pass    ☐ Remediate       Recheck by: ________       Initials: ________

## Stage 6: Demo & AI Collaboration

| Field | Detail |
| --- | --- |
| Window | Days 19–20 (Oct 21–22) |
| Deliverable | 5-slide deck, demo script, timed rehearsals, Prompt & Edit Log |
| Gate | Gate 6: Judged against the rubric (Section 7) |
| Jury weight | 15 marks (demo) + 10 marks (AI collaboration) |

Day-by-day

| Date | Day | Do | Hand in |
| --- | --- | --- | --- |
| Wed Oct 21 | 19 | Build the 5-slide deck, demo script and AI slide; first timed rehearsal. | Deck v1, script, rehearsal 1 |
| Thu Oct 22 | 20 | Second timed rehearsal; Q&A drill; final deck; logistics check. | Final deck, rehearsal log |

Step by step

1.  Build slides 1–4 from your own artifacts: problem, one MRD insight, product decision and what you cut, backlog snapshot.

2.  Write the demo script: numbered steps with exact inputs and expected results, each mapped to a story ID and criterion.

3.  Slide 5 and the AI reflection: the specific mistake, its impact, what you changed (from your log).

4.  Assign speakers. All four speak; one person drives the demo.

5.  Rehearse twice with a timer. Run 1: find problems. Run 2: aim for 6:30 (30 seconds of buffer).

6.  Q&A drill: each member answers 2 questions about their own code and artifacts.

7.  Prepare a fallback: backup video and screenshots. Test on the demo machine.

8.  Logistics: Wi-Fi, AI login, cables, printed rubric, gate slips.

Who does what

| Role | Task in this stage |
| --- | --- |
| App Dev | Slide content and Must-Have story walkthrough |
| AI/DS | AI reflection slide and log evidence |
| Cloud/DevOps | Drives the live demo; fallback recording |
| Cyber | Confirms demo hygiene; answers security questions |

Template outline

- Slide 1: The problem and who has it

- Slide 2: Market insight (one thing the MRD taught us)

- Slide 3: Product decision (what we built, what we cut)

- Slide 4: Backlog snapshot (epics and Must-Have stories)

- Slide 5: Live demo plus how we used AI, what it got wrong, what we changed

Sample prompt

Here are our MRD insight, PRD decisions and backlog snapshot: [paste short versions]. Draft a 5-slide outline with speaker notes for a 7-minute demo where slides take no more than 2 minutes. Do not add any feature that is not in our backlog.

Illustrative example (do not copy)

7-minute plan: 0:00 problem (45s); 0:45 MRD insight (30s); 1:15 product decision (30s); 1:45 backlog (30s); 2:15 live demo of S1 and S2 criteria (4 min); 6:15 AI reflection (45s).

Common mistakes and fixes

| Mistake | Fix |
| --- | --- |
| 5 of 7 minutes on slides | Slides 2.5 minutes at most; the demo is the centrepiece |
| Demoing a feature that is not in the backlog | Every screen maps to a story ID |
| "The AI got nothing wrong" | Name a specific mistake, its impact and your fix |

Micro-level self-evaluation form (score before you call your mentor)

| # | Micro-criterion (the same ones your mentor scores) | Max | C | Our score |
| --- | --- | --- | --- | --- |
| Narrative (5) |  |  |  |  |
| 6.1 | ☐ Slide 1 states the problem and who has it | 1 |  |  |
| 6.2 | ☐ Slide 2 gives one insight from the MRD | 1 |  |  |
| 6.3 | ☐ Slide 3 states the product decision and what was cut | 1 |  |  |
| 6.4 | ☐ Slide 4 shows the backlog snapshot (epics and Must-Have stories) | 1 |  |  |
| 6.5 | ☐ Smooth hand-off from slides into the live demo | 1 |  |  |
| Time (4) |  |  |  |  |
| 6.6 | ☐ Slides take 2.5 minutes or less | 1 |  |  |
| 6.7 | ☐ The live demo is the centrepiece (about 5 minutes) | 1 |  |  |
| 6.8 | ☐ Total run finishes within 7:00 | 2 | C |  |
| Criteria walkthrough (3) |  |  |  |  |
| 6.9 | ☐ Walks through the acceptance criteria of at least 2 Must-Have stories | 2 | C |  |
| 6.10 | ☐ States the criteria as Given/When/Then while demonstrating | 1 |  |  |
| Q&A (3) |  |  |  |  |
| 6.11 | ☐ Answers 2 practice questions clearly | 1.5 |  |  |
| 6.12 | ☐ All four members speak during the demo or Q&A | 1 |  |  |
| 6.13 | ☐ Says "we don't know" honestly when true | 0.5 |  |  |
| AI: prompting (3) |  |  |  |  |
| 6.14 | ☐ Prompts show context given to the AI | 1 |  |  |
| 6.15 | ☐ Code generated story by story (story pasted as spec) | 1 |  |  |
| 6.16 | ☐ Debugging used exact error plus minimal context | 1 |  |  |
| AI: critique (3) |  |  |  |  |
| 6.17 | ☐ At least 3 documented edits of AI output | 2 |  |  |
| 6.18 | ☐ A reason is written for each edit | 1 |  |  |
| AI: reflection (4) |  |  |  |  |
| 6.19 | ☐ Names a specific mistake the AI made | 2 | C |  |
| 6.20 | ☐ States the impact of that mistake | 1 |  |  |
| 6.21 | ☐ States what the team changed | 1 |  |  |
|  | TOTAL (pass = at least 17.5 of 25 and every C row at least half its marks) | 25 |  |  |

Gate-day checklist

☐  Two timed runs finished within 7:00

☐  Walkthrough covers 2 Must-Have stories

☐  All four members speak

☐  AI slide names a specific mistake

☐  Backup ready on the demo machine

☐  Self-check at least 17.5 of 25

Mentor result:  ☐ Pass    ☐ Remediate       Recheck by: ________       Initials: ________

# 6. Pre-Hackathon (Fri Oct 23)

You run the whole cycle in one day on a practice problem: problem, mini-MRD, mini-PRD, epics and stories, one code slice, and a 2-minute mini-demo. The goal is to find weak spots while it is safe. It does not eliminate anyone.

| Time | Activity | Target output |
| --- | --- | --- |
| 09:00–09:15 | Kickoff, login and Wi-Fi check | All four logins working |
| 09:15–09:45 | Problem and 5-line scope note | Initialled scope note |
| 09:45–10:45 | Mini-MRD | 1 persona, need sentence, 3 alternatives, assumptions labelled |
| 11:00–12:00 | Mini-PRD | 6 features, 2–3 Musts, 2 metrics, out-of-scope list |
| 13:00–14:00 | Epics and stories | 2 epics, 3+ stories with G/W/T criteria |
| 14:15–15:45 | Code one Must-Have story | Running story; freeze at 15:45 |
| 15:45–16:15 | Deck and script | 5 slides, 2-minute demo script |
| 16:15–17:15 | Mini-demos (2 min each) | Mentor scores Form 7 |
| 17:15–18:00 | Retro | Written actions for Oct 24 |

## How to prepare

- Bring your prompt pack (one prompt per stage), blank templates and the Prompt & Edit Log.

- Decide who leads each stage; rotate the writer so everyone practises.

- Set a timer per stage and stop when it rings: a finished rough artifact beats a perfect half.

- Agree a cut rule in advance (for example: cut to 1 Must-Have if you are 15 minutes behind at the PRD gate).

- Rest the night before.

## Your retro (fill in on the day)

| Question | Our answer |
| --- | --- |
| Which stage ran longest and why? |  |
| Which role was overloaded or idle? |  |
| What tool or network problem cost us time? |  |
| What will we change on Oct 24? |  |

# 7. The Main Event (Oct 24–25)

Your mentors and the Facilitation Guide give the official agenda. Fixed points: logins verified by 09:10 on Day 1, three gate checkpoints on Day 1, hard code freeze at 11:00 on Day 2, and demos of 7 minutes each.

## 7.1 Suggested time budget

| Stage | Budget | Aim for |
| --- | --- | --- |
| 1 Problem framing | 45 min | One flow you can build; scope note initialled |
| 2 MRD (Checkpoint 1) | 90 min + gate | All four MRD checks; 2–3 pages |
| 3 PRD (Checkpoint 2) | 90 min + gate | 3 Must-Haves or fewer; demo-measurable metrics |
| 4 Epics & stories (Checkpoint 3) | 90 min + gate | 8–15 stories, criteria in G/W/T |
| Build planning | 30 min | Owners, branches, fallback |
| 5 Code (Day 2, to 11:00) | Until the freeze | Every Must-Have running; backup recorded |
| 6 Demo | 40 min prep + 7 min | Draft slides 1–4 on Day 1 evening so only slide 5 and the script remain after the freeze |

Note: the standard demo slot starts around 11:40, only 40 minutes after the freeze. Prepare slides 1–4 from your artifacts on Day 1 evening or before the freeze. Do not leave the whole deck until 11:00.

## 7.2 Day 1 checklist

☐  Logins and Wi-Fi verified by 09:10

☐  Problem chosen from the bank; scope note initialled

☐  Checkpoint 1 (MRD) passed

☐  Checkpoint 2 (PRD) passed

☐  Checkpoint 3 (Backlog) passed; Must-Haves flagged

☐  Owners, branches and fallback agreed

☐  Stack runs on the demo machine

☐  Slides 1–4 drafted

## 7.3 Day 2 checklist

☐  Stand-up: demo order drawn by lots

☐  Story by story: each Must-Have running and tested against its criteria

☐  By 10:15: integration bugs fixed; Cyber review done, keys removed

☐  By 10:30: demo running on the demo machine; backup video recorded

☐  No new features after 10:30; hard code freeze at 11:00

☐  After the freeze: slide 5 (AI reflection) and the demo script; one timed run

☐  Demo: 7 minutes, then Q&A

## 7.4 The 7-minute demo

| Time | Content |
| --- | --- |
| 0:00–0:45 | Problem and who has it |
| 0:45–1:15 | Market insight from the MRD |
| 1:15–1:45 | Product decision: what we built and what we cut |
| 1:45–2:15 | Backlog snapshot: epics and Must-Have stories |
| 2:15–6:15 | Live demo: walk through the criteria of at least 2 Must-Have stories |
| 6:15–7:00 | How we used AI, what it got wrong, what we changed |

## 7.5 Prepare for questions

- Which number in your MRD are you least sure of?

- What do users do today instead of your product?

- Why did you cut feature X? Which need does this Must-Have serve?

- Show the acceptance criteria for one story. How would you test it?

- Open this file and walk me through it. What if the input is empty?

- What did the AI get wrong? How did you catch it?

- What data do you store and where are your keys?

# 8. Working With Your Mentor

Each team has one mentor. Treat the 3:00 PM round as a working meeting.

## 8.1 Bring to every check-in

- The current draft in /docs (not a promise to send it later)

- The Prompt & Edit Log

- Three specific questions

- What each of the four role owners did since the last check-in

- What you plan to finish by tomorrow

## 8.2 What your mentor will and will not do

| Your mentor will | Your mentor will not |
| --- | --- |
| Ask you questions that expose gaps | Write your MRD, PRD or code |
| Check your work against the micro-criteria | Accept "we did it" without seeing it |
| Give a specific fix list and a recheck time | Give vague feedback such as "improve this" |
| Enforce the Must-Have cap and story-by-story rule | Let you skip a gate |
| Escalate if you fail a gate twice, and help you recover | Remove you from the event |

## 8.3 Check-in note (fill in each day)

| Item | Note |
| --- | --- |
| Date / day / stage |  |
| Done since last check-in |  |
| Blockers |  |
| Feedback items from the mentor |  |
| Next 24 hours |  |

## 8.4 Rate your mentor (Oct 15 and Oct 25)

You complete Form 8 twice. It goes to the Cell In-charge, not to your mentor; the mentor sees averages and anonymised comments. Rate each statement from 1 (strongly disagree) to 5 (strongly agree).

| # | Statement | Rating (1–5) |
| --- | --- | --- |
| 1 | My mentor was available at the 3:00 PM check-ins and at gate times. | 1 2 3 4 5 |
| 2 | Feedback was specific: it told us what to fix. | 1 2 3 4 5 |
| 3 | Feedback arrived early enough to act on before the next gate. | 1 2 3 4 5 |
| 4 | My mentor coached us on prompting and critiquing AI output. | 1 2 3 4 5 |
| 5 | Scoring at gates was fair and consistent. | 1 2 3 4 5 |
| 6 | My mentor helped us unblock quickly. | 1 2 3 4 5 |
| 7 | All four of us were included. | 1 2 3 4 5 |
| 8 | I would recommend this mentoring approach to another team. | 1 2 3 4 5 |

# 9. When Things Go Wrong

| Problem | What to do |
| --- | --- |
| AI login fails | Try the backup assistant (Claude, ChatGPT or Gemini); tell the Lab Administrator; log the time lost. |
| Wi-Fi is down | Tell your mentor at once; use the Lab Administrator’s fallback; keep working offline on documents. |
| AI code will not run | Paste the exact error plus minimal code. After 3 tries, simplify the story with your mentor. |
| A teammate is absent | Tell your mentor the same day; reassign the role owner’s tasks; do not drop the role. |
| We failed a gate | Read the fix list, fix, and recheck within 24 hours. Do not start the next stage’s main task. |
| We failed a gate twice | Your mentor logs it and tells the VP. You will get extra time, a scope cut or pairing. Follow the plan. |
| Team disagrees on scope | Apply the demo test ("if it fails, is there still a demo?") and the charter’s decision rule. |
| We are running out of time on Day 1 | Cut features, not checks. Drop a Should, never the criteria. |
| Live demo fails | Switch to the backup recording, explain calmly, and say what you would fix. |

# Appendix A: Final Checklists

## Before Oct 23

☐  All six gates passed (or remediated)

☐  Prompt & Edit Log has entries for every stage

☐  Backup recording made; repo tagged demo-ready

☐  Two timed rehearsals within 7:00

☐  Prompt pack and blank templates printed

☐  Everyone can explain their own code

## Before Oct 24

☐  Retro actions from Oct 23 assigned

☐  Logins verified for all four; laptop chargers packed

☐  Roles for Day 1 agreed (who writes, who reviews, who speaks)

☐  Cut rule agreed in advance

☐  Rested

## Final scorecard (fill in as you go)

| Stage | Max | Our score | Mentor score | Result | Date |
| --- | --- | --- | --- | --- | --- |
| 1 Problem framing | 10 |  |  |  |  |
| 2 MRD | 15 |  |  |  |  |
| 3 PRD | 20 |  |  |  |  |
| 4 Epics & stories | 15 |  |  |  |  |
| 5 Code | 25 |  |  |  |  |
| 6 Demo & AI | 25 |  |  |  |  |